|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Activity # | Activity Name | Activity Name Description | # of Days | Start Date | Dependency | Milestone |
| 1 | Design | System Designing | 30 | 12/11/2017 |  | Precise Design |
| 2 | Development  /Integration | System Development | 40 | 12/02/2018 | FS | Payroll Algorithm |
| 2.1 | Software Code | Coding | 20 | 12/02/2018 | 5 DAYS lag |  |
| 3 | Testing | Testing System | 2 | 14/03/2018 |  |  |
| 3.1 | Quality Assurance | Quality Testing | 1 | 14/03/2018 | FS | Accepted by Client |
| 4 | Deployment | System  Installation | 1 | 28/05/2018 | 2 DAYS lag |  |
| 4.1 | Training | User Training | 2 | 28/05/2018 |  |  |
| 5 | Close Out | Team Close out | 1 | 29/05/2018 |  |  |
| 5.1 | Group Meeting | Final Group Meeting | 2 Hours | 29/05/2018 |  |  |
| 5.2 | Risk Assessment | Quality estimate of risk | 1 | 29/05/2018 |  |  |
| 5.3 | Project Close out | Project is finished | 1 Hour | 29/05/2018 |  |  |