## Slide 1: PROGRESS REPORT
PAYROLL SYSTEM

## Slide 2: INTRODUCTION
The school manually computes its employees’ payroll. Since its founding, transactions are recorded by pen and paper until it all piled up and hard to keep track. The client also admitted that subscribing to payroll service or adopting a payroll system software is the solution to errors in computations and employee’s low satisfaction rate due to delays in the release of payroll.

## Slide 3: INTRODUCTION
The developers will be focusing on creating user-friendly payroll system. The project will concentrate on the finance department of the school. The proposed system will be paperless and will minimize all the errors and make the system simpler.

## Slide 4: WORK STATUS
We have already talked to the client and will meet her next week.
Created a Screen layout (Draft only)
Finalized the features of the proposed system
Found a software to use in generating reports and sending reports and pay slips via email

## Slide 5: PROBLEMS ENCOUNTERED
Had trouble with the client because of lack of participation on their part
Not able to work as a team
Diagrams are inconsistent
Team kept on changing features of the system

## Slide 6: SOLUTION TO THE PROBLEMS ENCOUNTERED
We made the client participate with the team for the team be able to finalize the project
Team had a meeting about the tasks
Team worked on the diagrams
Team finalized the features of the system

## Slide 7: CONCLUSION
The team had some problems encountered in making the features of the system because the teamwork was lacking that’s why some diagrams were inconsistent. The team conducted a gathering where they fixed the problems encountered and made the client participate.